Interim for OneScan

Zimo Zhou (1189792), Yaowen Mei (1177855)

1. **What Done vs. What need to be done**

**Done**:

1. The Main Screen UI Design is done;
2. Taking picture function (via API ) is done, picture is saved as Bitmap temporarily.
3. Album selection function is done, picture obtained from Url and saved as Bitmap temporarily.
4. Detailed information page UI Design is done, but database result/machine learning is not linked to this page yet.
5. Instruction page is done

**Need to be Done**:

1. We have to load the TensorFlowLite machine learning model in our app,
2. I want to use a database which is easy to manage (with GUI like phpMyadmin) outside of Android Studio, I will have a quick check on the FireBase Database; if it does not work, I think I will just use a hash table to hard code the machine detailed information inside our app.
3. I will adjust font size for the Instruction Page’s question mark or just change the text to “help”